🗑️

KachraCash

Turn Waste into Wallet

Product Requirements Document — MVP

Version 1.0  |  February 2026  |  Status: Draft — Ready for Technical Design

Pilot Cities: Pune · Bengaluru · Indore · Hyderabad

# 1. Product Overview

| Field | Details |
| --- | --- |
| App Name | KachraCash |
| Tagline | Turn Waste into Wallet |
| Launch Goal | Prove the end-to-end concept works: citizen lists scrap → kabadiwalas bid → deal closes → pickup happens → wallet credited |
| Target Launch | End of 2026 |
| Pilot Geography | One zone in Pune or Bengaluru (expand to all 4 cities by Month 12) |
| Platform | Web app (Bubble.io), fully mobile-responsive |
| Monthly Operating Budget | ~₹15,000–22,000/month |

# 2. The Problem We're Solving

## For Citizens

Raj is a student renting an apartment in a city. Over months, scrap piles up — old newspapers, plastic bottles, broken electronics. He wants to sell it for some cash but can't find any available kabadiwalas nearby. The informal system is opaque: no way to know who's in the area, when they'll come, or what price he'll get. The scrap just sits there.

## For Kabadiwalas

Raju is a kabadiwala who travels from area to area looking for scrap. Most days he covers a lot of ground and comes back with very little. There's no way to know in advance who has scrap to sell or where. His time and fuel are wasted on routes with no customers.

## Why Existing Solutions Fall Short

| Competitor | What They Do | What's Missing |
| --- | --- | --- |
| The Kabadiwala | 20,000+ users, digital booking | No bidding/negotiation; kabadiwala sets price |
| ExtraCarbon | 41,000 users, 9 cities | No citizen-kabadiwala price negotiation layer |
| ScrapQ | Booking platform | No real-time matching or bidding mechanic |
| Informal kabadiwalas | Door-to-door | No digital presence, no price transparency |

KachraCash's differentiator: a mutual bidding system where both parties negotiate to a satisfying price point — not a fixed rate imposed by either side.

# 3. Who It's For

## Primary Users: Both Sides of the Marketplace

KachraCash only works if both the citizen and the kabadiwala are happy. The MVP is designed equally for both.

### Persona 1: The Citizen — Raj

| Attribute | Description |
| --- | --- |
| Who | Urban apartment/PG resident, student or young professional, renting in a metro city |
| Motivation | Wants actual money for scrap — not just good karma or eco-points |
| Problem | Has accumulated scrap but can't easily find a kabadiwala; no price transparency |
| Tech Level | Comfortable with apps, uses UPI daily, expects WhatsApp notifications |
| Current Behaviour | Waits for a kabadiwala to come by chance, or lets scrap pile up indefinitely |

### Persona 2: The Kabadiwala — Raju

| Attribute | Description |
| --- | --- |
| Who | Independent scrap collector, works a city route, owns basic smartphone |
| Motivation | Wants to maximize productive pickups — stop wasting time on empty routes |
| Problem | No advance knowledge of who has scrap; high travel cost with uncertain returns |
| Tech Level | Basic smartphone user; needs simple UI, preferably Hindi/regional language |
| Current Behaviour | Walks/rides through areas calling out, relies on word of mouth and habit |

# 4. The User Journey

## Citizen Journey

| Step | What Happens | Emotion |
| --- | --- | --- |
| 1. Discovery | Raj hears about KachraCash from a flatmate or social post | Curious |
| 2. Sign Up | OTP login with phone number — no password needed | Easy, quick |
| 3. List Scrap | Photos of scrap + category (plastic, paper, metal, e-waste) + rough quantity | Empowered |
| 4. Receive Bids | Nearby kabadiwalas bid a price. Raj sees all bids in real time. | Excited |
| 5. Negotiate | Raj can counter-bid up to a mutually agreed price ceiling. Kabadiwala can adjust too. | In control |
| 6. Confirm Pickup | Raj accepts best bid, selects a time slot | Satisfied |
| 7. Pickup Happens | Kabadiwala arrives, scrap is weighed/collected | Relieved |
| 8. Get Paid | Money credited to KachraCash wallet instantly. Withdraw via UPI. | Happy |

## Kabadiwala Journey

| Step | What Happens | Emotion |
| --- | --- | --- |
| 1. Sign Up | OTP login, set service area on map | Quick setup |
| 2. Browse Listings | See nearby citizen scrap listings on a map view | Informed |
| 3. Place Bid | Bid a price for the scrap they want to collect | In control |
| 4. Negotiate | Citizen may counter; kabadiwala adjusts bid within ceiling | Fair deal |
| 5. Win the Job | Bid accepted — get pickup address + time slot | Confident |
| 6. Complete Pickup | Collect scrap, mark as done in app | Productive |

# 5. MVP Features

## Must-Have for Launch (P0)

### Feature 1: Citizen Scrap Listing

- What: Citizen uploads photos of scrap, selects category (plastic, paper, metal, e-waste, mixed), enters rough quantity

- User Story: As a citizen, I want to post my scrap with a photo and category so that nearby kabadiwalas can bid on it

- Success Criteria:

- Citizen can create a listing in under 3 minutes

- At least 4 scrap categories supported

- Listing shows on kabadiwala's map within 60 seconds

- Priority: P0 — Critical

### Feature 2: Kabadiwala Bidding

- What: Kabadiwalas see nearby listings on a map and can place a price bid for each one

- User Story: As a kabadiwala, I want to bid on nearby scrap listings so I only travel to confirmed jobs

- Success Criteria:

- Kabadiwala can see listings within configurable radius (default 5km)

- Can place and update a bid before it's accepted

- Multiple kabadiwalas can bid on the same listing

- Priority: P0 — Critical

### Feature 3: Mutual Negotiation & Bid Acceptance

- What: Both sides can bid/counter-bid up to a system-defined price ceiling. Deal closes when both agree.

- User Story: As a citizen, I want to counter-bid so I can get the best fair price — not just take the first offer

- Success Criteria:

- Citizen can view all active bids and accept or counter-bid

- Kabadiwala can adjust their bid in response to a counter

- A price ceiling prevents runaway negotiations

- Once citizen accepts a bid, listing is locked and other bids expire

- Priority: P0 — Critical

### Feature 4: Location-Based Matching

- What: Kabadiwala sees only listings within their service area on a map. Citizens only see bids from kabadiwalas nearby.

- User Story: As a kabadiwala, I want to see scrap listings near me so I don't waste time on distant pickups

- Success Criteria:

- Google Maps integration shows pins for nearby listings

- Distance calculated using Google Maps Distance Matrix API

- Kabadiwala can set/update their service radius

- Priority: P0 — Critical

### Feature 5: KachraCash Wallet + UPI Payout

- What: After pickup is confirmed by both parties, money is credited to the citizen's in-app wallet. Citizen can withdraw via UPI anytime.

- User Story: As a citizen, I want the money in my wallet immediately after pickup so I feel secure about the transaction

- Success Criteria:

- Wallet balance visible on citizen dashboard

- UPI payout initiated within 24 hours of pickup confirmation

- Razorpay integration handles payments and payouts

- Transaction history visible in app

- Priority: P0 — Critical

## NOT in MVP — Saving for Version 2

| Feature | Why It Can Wait | Planned For |
| --- | --- | --- |
| AI waste photo recognition | Manual category selection works fine for pilot scale | Phase 2 (Month 3–6) |
| Ratings & reviews for kabadiwalas | Not enough transaction volume in pilot to be meaningful | Phase 2 |
| Eco-points & leaderboard gamification | Nice-to-have motivator; not core to the transaction | Phase 2 |
| Recycler portal (3rd side) | Adds complexity; prove citizen-kabadiwala loop first | Phase 3 (Month 7+) |
| Corporate/CSR accounts | Requires separate sales motion; out of scope for MVP | Phase 3 |
| EPR credit facilitation | Regulatory complexity; build after scale | Phase 3 |
| In-app chat | WhatsApp notifications via Make.com sufficient for now | Phase 2 |

# 6. How We'll Know It's Working

## Primary Success Metrics — First 30 Days

| Metric | Target | How to Measure |
| --- | --- | --- |
| Successful end-to-end pickups | 50+ completed pickups in pilot zone | Bubble database: status = 'Completed' |
| Active kabadiwalas | 20–30 kabadiwalas placing at least 1 bid/week | Bubble: kabadiwala bid activity |
| Average bid value per pickup | ₹150–300 per pickup | Bubble: average accepted bid amount |

## Growth Metrics — Months 2–3

| Metric | Target | How to Measure |
| --- | --- | --- |
| Citizens who listed scrap | 200+ unique users | Bubble: unique listing creators |
| Bid acceptance rate | >60% of listings receive an accepted bid | Listings with accepted bid / total listings |
| Repeat usage | >30% of citizens post a 2nd listing | Bubble: users with 2+ listings |

# 7. Look & Feel

## Design Vibe

Clean & minimal · Friendly & approachable · Bold & colorful — stands out on a phone screen

## Visual Principles

- Clean & uncluttered: Every screen does one thing. No information overload.

- Financially motivating: Show rupee amounts prominently. Money is the hook.

- Mobile-first: Designed for a 5-inch screen first. Most users are on phones.

- Trustworthy: Green color palette signals eco-purpose without feeling preachy.

## Key Screens

| Screen | User | Purpose |
| --- | --- | --- |
| Home / Dashboard | Citizen | My active listings, wallet balance, quick 'Post Scrap' CTA |
| Post Scrap | Citizen | Photo upload + category + quantity — 3 steps max |
| My Bids | Citizen | See all bids, counter-bid, or accept |
| Kabadiwala Map View | Kabadiwala | Map of nearby listings with distance and scrap type |
| Listing Detail + Bid | Kabadiwala | View scrap photo, current bids, place/adjust own bid |
| Pickup Confirmation | Both | Confirm pickup happened; triggers wallet credit |
| Wallet | Citizen | Balance, transaction history, UPI withdrawal |

# 8. Technical Considerations

| Consideration | Decision |
| --- | --- |
| Core Platform | Bubble.io — handles all 3 user portals, database, workflows, admin dashboard |
| Payments & Payouts | Razorpay (official Bubble plugin) — UPI payouts to citizen wallets |
| Maps & Location | Google Maps + Distance Matrix API via Bubble plugin |
| OTP Login | MSG91 for phone-based OTP authentication (no password needed) |
| Notifications | Make.com + Interakt for WhatsApp alerts on bid updates and pickup confirmation |
| Performance | Page load < 3 seconds; works on 3G mobile connections |
| Accessibility | Large tap targets, minimal text entry, works on low-end Android phones |
| Security / Privacy | OTP-only auth; no stored passwords; Razorpay handles payment data (PCI compliant) |
| Scalability | Bubble free tier for pilot; upgrade to Starter (~₹2,500/month) at 100+ users |
| Languages | English for MVP; Hindi/regional language support in Phase 2 |

# 9. Budget & Constraints

## One-Time Startup Costs

| Item | Estimated Cost |
| --- | --- |
| Company registration (Pvt Ltd via CA) | ₹8,000–15,000 |
| Domain name (kachracash.in) | ₹700–1,000/year |
| Logo & brand design | ₹2,000–10,000 |
| GST registration | ₹2,000–5,000 |
| Bubble template (optional) | ₹3,000–8,000 |
| Total One-Time | ~₹15,000–40,000 |

## Monthly Operating Costs (Pilot Phase)

| Tool | Cost |
| --- | --- |
| Bubble.io Starter plan | ~₹2,500/month |
| Razorpay (transaction fees) | ~2% per transaction |
| Google Maps API | Free tier covers pilot scale |
| Make.com + Interakt (WhatsApp) | ~₹1,500–3,000/month |
| MSG91 OTP | ~₹1,000–2,000/month |
| Total Estimated | ~₹15,000–22,000/month |

# 10. Month-by-Month Action Plan

| Phase | Months | Milestones |
| --- | --- | --- |
| Foundation | 1–2 | Register company, GST, DPIIT. Set up Bubble. Complete Bubble Academy course. Buy domain. |
| Build MVP | 2–4 | Build 3 user portals. Integrate Razorpay, Google Maps, MSG91, Make.com. Complete Razorpay KYC. |
| Pilot Launch | 4–5 | Onboard 20–50 kabadiwalas in one zone. Invite 100–200 apartment residents. Go live. Collect feedback. |
| Iterate | 5–7 | Fix top issues from pilot. Add ratings. Expand to 2nd zone/city. Approach CSR partners. |
| Scale | 7–12 | Launch in all 4 cities. Onboard recycler partners. Explore angel funding (₹50–100 lakhs). |

# 11. Risks & Open Questions

## Key Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Kabadiwalas aren't tech-savvy enough | High | Super simple UI; partner with Hasiru Dala NGO for onboarding help |
| Citizens don't trust digital payment | High | Show wallet balance prominently; fast UPI payout builds trust |
| Kabadiwalas overbid then don't show up | Medium | Ratings system (Phase 2); cancellation tracking in MVP |
| Bubble.io performance at scale | Low | Free tier sufficient for pilot; upgrade path is clear |
| Price ceiling disputes | Medium | Set ceiling transparently at listing time based on market rates |

## Open Questions

- Who sets the price ceiling for each scrap category? KachraCash admin, or market-rate API?

- How do we handle scrap weight disputes at pickup? (Citizen vs kabadiwala weigh-in)

- What's the KachraCash commission model — % of transaction, or subscription?

- Will kabadiwalas need a verification/KYC step before they can bid?

# 12. MVP Definition of Done

The MVP is ready to launch when ALL of the following are true:

- All 5 P0 features are functional end-to-end

- A citizen can list scrap, receive bids, negotiate, confirm pickup, and get paid — without any manual intervention

- A kabadiwala can sign up, see nearby listings, place a bid, and mark a pickup as complete

- Works on mobile browsers (Android Chrome minimum)

- Razorpay KYC complete and UPI payouts tested

- OTP login works for both user types

- WhatsApp notifications fire on bid update and pickup confirmation

- 5 friends/beta users complete a full end-to-end test without help

- Basic analytics tracking (pickup completions, bid counts) in Bubble dashboard

# 13. Next Steps

- Review and approve this PRD — note any corrections

- Create Technical Design Document (Part 3) — database schema, workflows, API integrations

- Set up Bubble.io account and complete Bubble Academy (free, ~10 hours)

- Register company and begin Razorpay KYC process

- Build MVP in Bubble with AI assistance

- Pilot with 20–50 kabadiwalas + 100–200 residents in one zone

- Iterate and expand — launch citywide by end of 2026

KachraCash PRD v1.0  |  Created February 2026  |  Status: Draft — Ready for Technical Design